# Functional Requirements Document (FRD)

## Real Estate CRM — Masterclass Project

| Field | Value |
| --- | --- |
| Project Name | Real Estate CRM (Masterclass Build) |
| Prepared For | Althaf Ahamed A |
| Document Type | Functional Requirements Document (FRD) |
| Version | 1.0 |
| Date | September 16, 2026 |
| Status | Draft – for review before Stage 1 build |

# 1. Introduction

## 1.1 Purpose

This document defines the functional and non-functional requirements for a Real Estate CRM being built as part of a hands-on learning project. It translates market research on established Indian property platforms (99acres, MagicBricks, Housing.com) and real estate CRM tools (LeadRat, Erino, LeadSquared, and others) into a concrete, buildable feature set for a solo-agent / small-team CRM.

## 1.2 Background

The learner is building this CRM to understand full-stack, AI-assisted software development using a React + TypeScript frontend, a Node.js + Express + TypeScript backend, and a PostgreSQL database. The CRM is not a public property portal like 99acres — it is an internal tool that a real estate agent or small brokerage would use to manage leads, contacts, property listings, and deals, including leads that originate from portals like 99acres.

## 1.3 Intended Audience

- The learner (product owner and developer) for this project

- Claude (Chat, Cowork, Claude Code) acting as build assistant, referencing this FRD stage by stage

- Any future collaborator reviewing project scope

# 2. Market Research

## 2.1 Reference Platforms

Three categories of reference systems were studied to shape this CRM's scope:

- Property portals (buyer/renter-facing, lead source): 99acres, MagicBricks, Housing.com, NoBroker

- Real estate CRM software (agent/broker-facing, the category this project belongs to): LeadRat, Erino, LeadSquared, Kylas, SmartX CRM

- Lead capture / integration tooling connecting the two: Privyr, webhook-based lead sync

## 2.2 What Property Portals Like 99acres Provide

99acres is a listings marketplace, not a CRM — but it is the biggest external source of leads for Indian agents, so understanding how it generates and delivers leads directly shapes our Lead Management module.

- Agents pay for tiered visibility packages (e.g. a ‘Sachet’ boost pack, a ‘BOSS’ monthly contact-access plan, featured project pages, banner ads) to get more inbound inquiries.

- A “lead” on 99acres is simply a buyer/renter inquiry submitted against a listing (contact detail + message + property reference).

- Leads are typically pushed out of the portal into an agent's CRM via a webhook/API integration (this is exactly how tools like Privyr and LeadSquared connect to 99acres), and agents are expected to respond within minutes over WhatsApp, SMS, or a phone call.

- Portal feature checklists (buyer side) emphasize: map-based search, saved searches with alerts, shortlisting, virtual tours, and price history — useful context for the Property module even though our CRM is agent-facing, not a public portal.

## 2.3 What Real Estate CRM Products Provide

Across LeadRat, Erino, LeadSquared, Kylas and similar Indian real estate CRMs, the recurring feature set is:

| Category | Common Capabilities |
| --- | --- |
| Lead Management | Auto-capture from portals (99acres, MagicBricks, Housing.com) and ad platforms; lead scoring; duplicate detection; rule-based routing to agents |
| Property / Inventory | Centralized listing database; availability status (active/hold/sold); property-to-lead matching |
| Communication | WhatsApp Business API; click-to-call with recording; email/SMS; full interaction history per lead |
| Automation | Auto follow-up reminders; configurable pipeline stages; task auto-assignment |
| Mobile / Field | Mobile app; site-visit check-in; offline sync for field agents |
| Reporting | Conversion funnel by stage; lead-source ROI; agent-wise performance dashboards |
| Team Management | Role-based access; commission tracking; manager oversight of agent pipelines |

## 2.4 Market Context

India's real estate sector is commonly cited as heading toward roughly a $1 trillion market by 2030, which is a key driver behind the recent growth in dedicated real estate CRM vendors — the category exists specifically because generic CRMs don't model property-specific workflows (site visits, inventory holds, booking-to-registration pipelines) well.

## 2.5 Implications for This Project

Based on the research above, this CRM's MVP should prioritize the features that most directly compound value for a solo/small-team agent, and defer heavier integrations to later phases:

- Must-have for MVP: lead capture (manual entry first, portal webhook later), a simple pipeline (New → Contacted → Site Visit → Negotiation → Closed/Lost), contact and property records, and basic task/follow-up reminders.

- Valuable but Phase 2: WhatsApp/email integration, 99acres/MagicBricks webhook ingestion, reporting dashboards, role-based multi-agent access.

- Out of scope entirely: acting as a public listings portal, payments/booking, legal/registration workflows.

# 3. Target Users / Personas

| Persona | Description | Primary Goals |
| --- | --- | --- |
| Individual Agent | A single real estate agent managing their own leads and listings | Never lose a lead; know who to call next; track deals to closing |
| Sales Manager / Broker-Owner | Runs a small team of agents | See team-wide pipeline; assign leads fairly; measure conversion |
| Admin | Manages users, permissions, and system configuration | Control access; keep data clean; configure pipeline stages |

# 4. Scope

## 4.1 In Scope (Phase 1 – MVP)

- User authentication and basic role management (Admin, Agent)

- Lead management: create, view, update, assign, and track leads through a sales pipeline

- Contact management: buyer/seller/tenant contact records linked to leads and deals

- Property/inventory management: create and manage property listings with status and details

- Task & follow-up management: reminders tied to leads/deals

- Basic activity log/notes per lead

- A simple dashboard: counts of leads by stage, upcoming follow-ups

## 4.2 In Scope (Phase 2 – Later Enhancements)

- Portal lead ingestion via webhook (99acres/MagicBricks/Housing.com style integration)

- WhatsApp/Email/SMS communication logging and templates

- Advanced reporting (conversion funnels, source ROI, agent performance)

- File/document attachments (floor plans, agreements)

- Notifications (in-app/email) and AI-assisted features (e.g. lead summarization)

## 4.3 Out of Scope

- Public-facing property search portal (this is an internal CRM, not a 99acres competitor)

- Online payments, booking, or legal registration workflows

- Multi-tenant SaaS billing (single organization use for this learning project)

# 5. Functional Requirements

## 5.1 Authentication & User Management

| ID | Requirement |
| --- | --- |
| FR-1.1 | The system shall allow a user to register/log in with email and password. |
| FR-1.2 | The system shall support two roles at minimum: Admin and Agent. |
| FR-1.3 | An Admin shall be able to create, edit, deactivate, and assign roles to users. |
| FR-1.4 | The system shall restrict Agents to viewing/editing only their own leads and deals unless granted broader access by an Admin. |
| FR-1.5 | Passwords shall be stored using a secure hash (e.g. bcrypt), never in plain text. |

## 5.2 Lead Management

| ID | Requirement |
| --- | --- |
| FR-2.1 | The system shall allow creation of a lead with: name, phone, email, source (e.g. 99acres, MagicBricks, referral, walk-in, other), interested property/budget, and notes. |
| FR-2.2 | The system shall support a pipeline with configurable stages, defaulting to: New → Contacted → Site Visit → Negotiation → Closed Won → Closed Lost. |
| FR-2.3 | The system shall allow a lead to be assigned to an Agent, manually by an Admin/Manager. |
| FR-2.4 | The system shall log every stage change with a timestamp and the user who made it. |
| FR-2.5 | The system shall allow attaching free-text notes/activities to a lead (calls made, site visits, follow-ups). |
| FR-2.6 | The system shall flag leads with no activity for a configurable number of days as ‘needs follow-up’. |
| FR-2.7 (Phase 2) | The system shall accept inbound leads via a webhook endpoint, in a format compatible with common portal integrations (name, phone, property reference, source). |

## 5.3 Contact Management

| ID | Requirement |
| --- | --- |
| FR-3.1 | The system shall maintain contact records (buyer, seller, tenant, owner) with name, phone, email, and type. |
| FR-3.2 | A contact shall be linkable to one or more leads and one or more properties (e.g. an owner linked to their listed property). |
| FR-3.3 | The system shall prevent obvious duplicate contacts by checking phone number on creation and warning the user. |

## 5.4 Property / Inventory Management

| ID | Requirement |
| --- | --- |
| FR-4.1 | The system shall allow creation of a property record with: title, type (apartment/villa/plot/commercial), location, price, area, bedrooms/bathrooms, status (available/hold/sold/rented), and owner contact. |
| FR-4.2 | The system shall allow attaching multiple photos to a property (Phase 2 may add file storage; MVP may support image URLs). |
| FR-4.3 | The system shall allow linking a property to one or more interested leads. |
| FR-4.4 | The system shall allow filtering/searching properties by status, type, location, and price range. |

## 5.5 Task & Follow-up Management

| ID | Requirement |
| --- | --- |
| FR-5.1 | The system shall allow creating a task (e.g. ‘Call back’, ‘Site visit’) linked to a lead, with a due date and assignee. |
| FR-5.2 | The system shall show each Agent a list of their own upcoming and overdue tasks. |
| FR-5.3 | The system shall allow marking a task as complete. |

## 5.6 Dashboard & Reporting

| ID | Requirement |
| --- | --- |
| FR-6.1 | The system shall display a dashboard showing lead counts by pipeline stage. |
| FR-6.2 | The system shall display the current user's upcoming follow-ups/tasks. |
| FR-6.3 (Phase 2) | The system shall show conversion rate by lead source and by agent. |

## 5.7 Integrations & Communication (Phase 2)

| ID | Requirement |
| --- | --- |
| FR-7.1 | The system shall provide a webhook endpoint to receive leads from external portals (99acres/MagicBricks-style payloads). |
| FR-7.2 | The system shall log outbound WhatsApp/email/SMS actions against the relevant lead's activity history. |
| FR-7.3 | The system shall send the assigned Agent a notification (in-app and/or email) when a new lead is assigned to them. |

# 6. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Core pages (lead list, property list, dashboard) should load within 2 seconds under normal load for a single small team (≤ 20 users). |
| Security | All API endpoints requiring authentication shall reject unauthenticated requests; passwords hashed; input validated server-side. |
| Scalability | The data model shall support growth to thousands of leads/properties without redesign, even though initial load is small. |
| Usability | The UI shall be usable by a non-technical agent with minimal training — clear forms, obvious pipeline stages. |
| Availability | As a learning project, formal SLA is not required, but the app should run reliably once deployed (e.g. via Vercel + a managed Postgres instance). |
| Maintainability | Code shall be organized so that Claude Code / future contributors can extend it stage by stage, guided by CLAUDE.md. |

# 7. Data Model Overview (Conceptual)

This is a conceptual entity list, not final schema — exact tables/columns will be designed together in a later stage.

- User (id, name, email, password_hash, role)

- Contact (id, name, phone, email, type)

- Property (id, title, type, location, price, status, owner_contact_id)

- Lead (id, contact_id, source, stage, assigned_agent_id, interested_property_id, created_at)

- Activity/Note (id, lead_id, user_id, text, created_at)

- Task (id, lead_id, assigned_to, due_date, status)

# 8. Assumptions & Constraints

- Single organization/team use — no multi-tenant billing in this project.

- Initial deployment targets a small number of users (learner + optional test users).

- Portal integrations (99acres, MagicBricks) are simulated/deferred to Phase 2 since they require paid API/webhook access from those platforms.

- The project will be built progressively, stage by stage, per the masterclass structure — this FRD describes the target end-state, not what must exist immediately.

# 9. Sources

Market research for this document drew on the following:

- 99acres.com — official property portal (https://www.99acres.com/)

- Privyr Blog — “Are 99Acres Lead Generation Packages worth the Investment?” (99acres pricing tiers and CRM webhook integration flow)

- LeadSquared — “99acres Integration” (lead capture mechanics)

- MercuryMinds — “Real Estate Portal Features: The Complete Checklist (2026)” (buyer/agent-side portal feature checklist)

- Leadrat — “Top 17 Real Estate CRM in India in 2026” (CRM feature set, India market growth figure)

- Erino, Cleomitra, Codingclave, SmartX CRM — comparative “Best Real Estate CRM Software in India 2026” roundups (feature and category confirmation)